# CarbonTally v1.0 — Management Approval Report

Prepared by the Chief Database Architect for the Product Owner — 4 August 2026. This report converts the Production Hardening Plan into decisions for sign-off. Every recommendation from that plan appears exactly once below, as something to approve, defer, or reject.

## Executive Summary

Total recommendations reviewed: 89. This comprises 25 launch-gating items (Category A), 14 items scheduled for the post-launch “v1.0.x hardening window” (B-window), 30 deferred items (Category C), and 20 rejected items (Category D).

Decision breakdown:

- 33 approved for the v1.0 launch window — the 25 launch-gating items plus 8 B-window items that the plan schedules to land immediately post-launch (v1.0.1) or that begin there.

- 36 deferred to v1.1 or later — all 30 Category C items plus 6 B-window items the plan schedules at v1.0.2 or beyond.

- 20 rejected — recommendations that conflict with an approved architecture decision, are over-engineered, low-value, or premature.

Estimated implementation effort for the approved set: roughly 40 person-days, derived from the plan’s five delivery phases — Phase 1 (critical security, tenancy and Irish-market fixes): ~10–12 days; Phase 2 (data integrity constraints): ~8–10 days; Phase 3 (targeted performance indexes): ~4 days; Phase 4 (application-level validation pack): ~10 days; Phase 5 (compliance pack including the data-erasure procedure): ~6–8 days. The approved B-window items are included within these phase estimates. This is a small, mostly low-risk body of work, deliberately kept small by rejecting or deferring the audit’s larger programmes.

Overall production readiness score: 32/100 today, projected 85/100 once the approved hardening set completes. The original review scored the platform 32/100 against launch criteria; the approved 33 items close every defect touching customer money, credentials, tenant isolation, compliance or a reported carbon number, while the deferred and rejected items are — by the plan’s evidence — not launch-relevant at our scale. The projected 85/100 reflects a launchable product carrying known, scheduled, non-blocking hygiene debt.

Verdict: GO WITH CONDITIONS — the binding conditions are set out in Section 6.

## Section 1 — Approved Changes ✅ (APPROVE FOR V1.0)

These changes are approved for the v1.0 launch. Items A1–A25 are hard launch gates: none can be skipped. Items B1–B8 are approved on the strength of the plan’s scheduling — they land in the first post-launch patch window (v1.0.1) or begin there, and are treated as part of the committed launch programme, not optional extras.

| ID | Recommendation | Reason | Risk if Ignored | Effort |
| --- | --- | --- | --- | --- |
| A1 | Verify the customer-data isolation rules (row-level security) end-to-end, and confirm no master access key is ever exposed to customers’ browsers or unfiltered in background workers. | One customer seeing another’s data is a reportable ICO (UK Information Commissioner’s Office) / DPC (Irish Data Protection Commission) incident and an existential trust breach for a multi-tenant financial product. | Cross-tenant data leak; regulatory report; churn. | Medium |
| A2 | Backfill and then require a customer-organisation reference on six “hot” tables (conversations, messages, upload batches, review queue, file attachments, verifications). | Rows without an organisation fall outside every isolation rule — invisible or wrongly visible. Cheap now, painful after launch. | Silent tenant-isolation holes. | Medium |
| A3 | Stop storing long-lived credentials in plain text: hash consultant API keys, password-reset tokens and invitation tokens, with key rotation support. | Plaintext credentials defeat every other control: any backup or log yields live keys. | Credential theft from a routine operational artefact. | Small |
| A4 | Correct the password-reset rule so only the token itself must be unique (not one reset per user); latest valid token wins. | As built, an attacker can repeatedly request resets to permanently block a victim’s recovery. | Unauthenticated denial-of-service against any user. | Small |
| A5 | Formally decide who owns the password column on the user record; if the login platform handles passwords, retire the column and never write it. | A dormant credential column will eventually be written, creating two drifting credential stores. | Future credential-store split and audit failure. | Small |
| A6 | Verify every table relationship’s delete behaviour; block dangerous auto-deletes on financial and audit records. | We must know what deleting a record cascades to before real customer data exists. | Accidental mass deletion of audit/financial data. | Medium |
| A7 | Clean the seed data: remove out-of-market German/French/Finnish/AI-flavoured test users; add a full Irish test organisation and site (Eircode, EUR, Irish factor). | Out-of-market pseudo-personal data must never ship; the missing Irish fixture is why the Ireland defect survived. | Launching with placeholder PII (personal data) and no Irish regression guard. | Small |
| A8 | Add customer account lifecycle flags — “active” and “archived at” — to organisations. | Without a suspend path, the only lever for a churned customer is deleting their audit evidence. | Forced to delete audit records to offboard a customer. | Small |
| A9 | Allow a supplier invoice to exist without being tied to an “asset” (relax the document-to-asset requirement). | Supplier invoices have no asset; the current rule forces fake assets into the emissions hierarchy — manufactured corruption of the core data. | Corrupted emissions data on the core entity. | Small |
| A10 | Fix the Ireland blocker: accept Eircodes on sites, make UK postcodes optional, and require one or the other. | Ireland has no postcodes; without this an Irish customer literally cannot register the site we are supposed to measure. | Irish launch customers fail at onboarding — the loudest possible failure. | Small |
| A11 | Restrict the “country” field on organisations, sites, suppliers and consultants to our launch markets (GB, IE). | Every jurisdiction rule, aggregation and billing reconciliation reads this value; free text (“UK”, “England”) breaks them. | Jurisdiction rules silently misapplied. | Small |
| A12 | Restrict all currency fields and the system default currency to GBP/EUR. | Every money aggregation and Stripe reconciliation keys off the currency value. | Mis-aggregated spend and billing errors. | Small |
| A13 | Add a currency field to consultant billing (the only billing table without one). | Undenominated prices in a two-currency launch are unreconcilable. | Ambiguous consultant invoices. | Small |
| A14 | Add provenance detail to emission factors (unit, scope, source, country) and enforce one row per year and activity type. | Factors currently don’t state “kg CO₂e per what”; duplicate rows silently double-count the product’s core number. | Silently wrong carbon figures. | Medium |
| A15 | Load the minimal current-year Irish emission factor set (SEAI/EPA — Sustainable Energy Authority of Ireland / Environmental Protection Agency: grid electricity, gas, common fuels). | A Dublin site computed on UK factors reports silently wrong Scope 2 emissions; wrong numbers are worse than a missing feature. | Wrong numbers filed by Irish customers; credibility collapse. | Small |
| A16 | Record the unit and scope on every emissions entry. | Unit-less quantities make the legally relevant kWh totals an inference — unauditable numbers. | Unauditable regulatory figures. | Small |
| A17 | Forbid negative values on all emission and factor figures. | One negative calculated emission silently corrupts every regulatory total it feeds. | Corrupted SECR (Streamlined Energy and Carbon Reporting) / customer reports. | Small |
| A18 | Widen the file-size field so uploads over 2 GB don’t fail. | Invoice bundles can exceed 2 GB; the upload would fail at the customer’s highest-value moment. Near-free now, expensive rewrite later. | Public upload failures on large documents. | Small |
| A19 | Add a content fingerprint (checksum) to uploaded documents for duplicate detection. | Deterministic duplicate detection on the primary pipeline entity; near-free on an empty table. | Undetectable duplicate invoices double-counting spend/emissions. | Small |
| A20 | Enforce uniqueness where duplicates corrupt the business: memberships, consultant-client links, monthly billing usage, report versions, and supplier VAT/company numbers. | Duplicates split billing allowances, corrupt isolation rules, and get amplified by AI supplier-matching into emissions data. | Billing errors and corrupted customer data. | Medium |
| A21 | Block writes to the old, weaker invitations table; the secure invitations table is canonical. | The weaker table — no token, expiry or status — is a live security downgrade that is still writable. | An open, weaker invitation path remains exploitable. | Small |
| A22 | Build and rehearse the “anonymise in place” data-erasure procedure (replace a person’s email/name, keep the record shell), tested on staging. | Hard deletion is structurally impossible across ~40 relationships; a GDPR erasure request can arrive on day one with a one-month statutory clock. | Untested destructive script against a live customer; ICO exposure. | Medium |
| A23 | Verify data residency: hosting region is UK-London or Ireland, and backups live in the same jurisdiction. | One free check on which every enterprise questionnaire’s residency claim depends. | False residency claims to enterprise buyers. | Small |
| A24 | Tidy the busiest flags and timestamps so they can never be blank (backfill, then require values with defaults) on the four hot processing tables. | A blank flag on a hot path is an ambiguous state that workers and suspension logic silently misread. | Silent misprocessing of customer documents. | Small |
| A25 | Restrict queue, billing and role “status” fields to their allowed value lists. | A typo’d status becomes a silent state that workers and billing-limit checks miss. | Silent stuck documents and billing-limit failures. | Small |
| B1 | Ship the data-retention schedule and first automated clean-up jobs (processing logs 90 days; login/email logs 12 months; activity 12–24 months; audit 24 months), plus a retention date on documents. | The plan schedules this for v1.0.1 — nothing ages out of empty tables on day one, but the capability must exist before data accumulates. | Unbounded personal-data accumulation (GDPR minimisation risk). | Medium |
| B2 | Add soft-delete for customer documents (a “deleted at” marker rather than physical removal), with all read paths respecting it. | Plan-scheduled v1.0.1; right while the table is young and cheap to add. | An accidental deletion is unrecoverable support pain. | Medium |
| B3 | Add supplier/organisation name “fuzzy search” with “did you mean?” prompts. | Plan-scheduled v1.0.1–v1.0.2; reduces duplicate supplier creation through the friendly route. | More duplicate supplier records to clean later. | Small |
| B4 | Ship the application-level validation pack: UK VAT checksum, Companies House/CRO number rules, valid postcode/Eircode shape checks, international phone formatting, and EUR defaulting for Irish customers. | Plan-scheduled v1.0.1; this is the approved replacement for the rejected database-level format checks — bad formats are stopped in the app, where format rules belong. | Bad contact/identity data enters at onboarding. | Medium |
| B5 | Harden the audit trail: remove the ability to edit or delete audit rows and drop their “last updated” markers. | Plan-scheduled v1.0.1; the honest, cheap route to tamper-evidence (replacing the rejected hash-chain). | Audit trail is mutable; weakens any dispute defence. | Small |
| B6 | Complete the privacy housekeeping: personal-data inventory, expiry on data-export files, deletion of waitlist/beta data at launch, and support-log search indexes. | Plan-scheduled v1.0.1–v1.0.2; low-cost hygiene that underpins our privacy commitments. | Stale marketing PII and slow DSAR (data subject access request) responses. | Small |
| B7 | Consolidate the two overlapping notification-delivery tables into one. | Plan-scheduled v1.0.1–v1.0.2; mirrors the approved invitations consolidation — two tables answering the same question drift. | Divergent notification records; support confusion. | Small |
| B8 | Allow customer documents to exist without a named uploading member (relax that requirement). | Plan-scheduled v1.0.1; pipeline-uploaded documents have no human uploader, so the rule currently blocks legitimate ingest paths. | Legitimate uploads rejected or forced fake attributions. | Small |

## Section 2 — Deferred Changes 🟡 (DEFER TO V1.1)

Genuinely good ideas whose cost, scope, or dependencies make them wrong for the launch window. Each has a named trigger or target version so it is revisited, not forgotten. The six B-window items (B9–B14) are scheduled by the plan at v1.0.2 or later and are therefore deferred here to v1.1 planning.

| ID | Recommendation | Why Deferred | Target Version |
| --- | --- | --- | --- |
| C1 | Typed invoice columns (number, date, amounts) on the documents table. | The existing data field already carries this; create typed columns only when query logs prove which are needed. | v1.1 |
| C2 | Hard uniqueness on the document fingerprint. | The fingerprint ships in v1.0; hard-blocking duplicates before we have a duplicate-resolution screen would punish legitimate re-uploads. | v1.1 |
| C3 | Allowed-value lists on the remaining ~20 status fields. | Right mechanism, but doing all of them at once is a redesign, not hardening; the risky five ship in v1.0. | v1.1 |
| C4 | Standardise IP-address storage across the log tables. | Useful for retention/privacy jobs; nothing reads these columns at launch. | v1.1 |
| C5 | Consolidate duplicated contact/identity columns (staff emails, supplier contacts, primary contacts). | Real drift but low-stakes; v1.0 convention stops new writes. | v1.1 |
| C6 | Single canonical source for “read” and “approved” states across messaging and verifications. | Heavy application rework across many surfaces; blocks nothing at launch. | v1.1 |
| C7 | One unified read-only view across the nine-plus audit/activity logs. | Right idea, but there is no auditor or support volume at launch. | v1.1 |
| C8 | County normalisation, arriving with the address-verification feature. | Nothing computes from county today; the verification loop brings normalisation for free. | v1.1 |
| C9 | Constrain the dormant tax/VAT region columns. | Rules on columns serving dormant features are ceremony; apply at feature activation. | v1.1+ |
| C10 | Recompute jobs for drifting counters, plus the remaining ~80 flag/timestamp tidy-ups. | v1.0 checks bound the damage; the real fix is worker logic best done as a sweep. | v1.1 |
| C11 | Floor-area conversion tooling and square-feet deprecation; industry-code input hint. | Labelled square-metre columns ship in the first-patch batch (see B10); only the unit-conversion machinery is deferred here. | v1.1 |
| C12 | Address-verification status fields and the Royal Mail/Eircode lookup integration. | The status fields are inert without the verification feature behind them. | v1.1 |
| C13 | Our own invoices table with sequential numbers and stored VAT evidence. | Stripe-hosted invoices cover UK/IE VAT at launch scale; a second source of truth now would drift. | v1.1 |
| C14 | Dedicated contacts and support-ticket tables. | Inline columns serve launch; freezing table shapes before the workflows are real invites rework. | v1.1 |
| C15 | Full historical Irish factor catalogue, gas-species breakdowns, and the factor-table rename. | The correctness-critical core load ships in v1.0; historical depth is breadth, not correctness. | v1.1 |
| C16 | Proper reporting-period fields and SECR qualification metadata. | An integer year can’t name a financial year, but SECR is not a day-one flow; needed before the first SECR season. | v1.1 |
| C17 | Phone/timezone columns on users and organisations. | These earn their keep only with 2FA and invoicing; ship the columns with the features. | v1.1 |
| C18 | Bill-to-site meter (MPAN/MPRN — electricity/gas meter supply numbers) matching logic and site-manager contact fields. | The meter number column ships in the first-patch batch (see B10); only the supplier-matching logic is deferred here. | v1.1 |
| C19 | Per-organisation holiday calendars for support-SLA maths. | A modest v1.1 fix; four-jurisdiction modelling (rejected) is not needed. | v1.1 |
| C20 | Per-user notification channel preferences. | Preferences without per-channel delivery are inert columns. | v1.1 |
| C21 | Move typing/presence indicators to the platform’s realtime service. | The interim safeguards ship in v1.0; the platform absorbs this for free when done properly. | v1.1 |
| C22 | Consultant-client identity fields, credit limits, waitlist country, and Xero/QuickBooks sync columns. | None launch-blocking; the sync columns only have meaning once an integration contract exists. | v1.1 (sync columns may slip to v2.0) |
| C23 | Evidence-gated extra indexes (document data search, message search, back-office dashboards). | Build only when query logs or committed screens prove the need — the audit’s own stated criterion. | v1.1 |
| C24 | Self-service erasure UI, privacy-inventory automation, consent-capture fields. | The tested manual erasure procedure ships at launch; self-serve layers onto it later. | v1.1 |
| C25 | Merge the three processing queues into one. | The multi-stage pipeline is an approved architecture decision; v1.x manages it with contracts, not redesign. | v2.0+ |
| C26 | API-key and webhook infrastructure for an external API product. | There is no integration customer; revisit when the first one signs. | v2.0 |
| C27 | Enterprise single-sign-on (Entra ID) columns. | Trivial to add when the first enterprise procurement demands it. | v2.0 |
| C28 | Supplier-portal identity model. | Suppliers are data rows today; half-built portal columns are exactly the drift our architecture rules guard against. | v2.0 |
| C29 | Activate the dormant EU sustainability-reporting (CSRD/ESRS) fields. | EU scope is future by definition — but Ireland has transposed CSRD, so this is a standing watch item for large Irish signings. | v2.0+ (v1.1 watch item) |
| C30 | Envelope encryption (vault/KMS) for supplier bank details. | Display masking covers the launch risk; the provider decision must not be rushed inside a launch sprint. | v1.1 |
| B9 | Supplier sort-code column and last-4-only bank-detail masking in API responses. | Plan schedules the masking at v1.0.2; batch with the C30 bank-security work. | v1.1 |
| B10 | Labelled square-metre floor-area columns, site meter number, and direct site reference on emissions entries. | Plan schedules these at v1.0.2; all are useful reporting enrichments, none launch-critical. | v1.1 |
| B11 | Remaining modest value checks (timezone list, sensible date pairs, 0–100 percentages, non-negative counts). | Plan schedules at v1.0.2; the risky status/quantity checks already ship in v1.0. | v1.1 |
| B12 | Allowed-value list on the notification recipient type. | Plan schedules at v1.0.2; low-risk field behind the v1.0 queue/billing status checks. | v1.1 |
| B13 | De-duplicate the two overlapping default tax-rate columns. | Plan schedules at v1.0.2; convention prevents drift until then. | v1.1 |
| B14 | Standardise the AI confidence-score format. | Plan schedules at v1.0.2; display-level inconsistency only. | v1.1 |

## Section 3 — Rejected Changes 🔴 (REJECT)

Rejected on the plan’s reasoning: each either conflicts with an approved architecture decision, is over-engineered for a ~50-customer pre-revenue product, is low-value, or is premature optimisation. Each rejection pairs with a cheaper control that does ship.

| ID | Recommendation | Reason Rejected |
| --- | --- | --- |
| D1 | Format-checking rules (VAT, postcode, Eircode, phone, email, company numbers) hard-coded into the database. | Conflicts with an approved architecture decision: format rules belong in the application. Hard-coded rules reject valid edge cases and rot as third-party registries change. The approved app-layer validation pack (B4) is the correct home. |
| D2 | “Index everything” programme — roughly 60 indexes across all tables. | Over-engineered, ~3× over-scoped: many indexes would sit on tables that are static, never searched, or deleted at launch, while slowing every write on the hot path. 15–18 targeted indexes ship instead. |
| D3 | Blanket advanced search indexes on all free-form data blobs. | Over-engineered: these indexes rewrite on every update of our busiest tables, to serve queries nobody runs. One security-related exception ships; the rest are evidence-gated (C23). |
| D4 | Monthly partitioning of the nine-plus log tables. | Premature optimisation: our year-one volumes are trivially handled by ordinary indexes plus retention deletes. Documented trigger for revisiting (10–20M rows per table). |
| D5 | Cryptographic “hash chain” tamper-proofing of the audit trail. | Low value — security theatre: the party verifying the chain is the same party that could rewrite it, so it proves nothing to an external auditor. Privilege lockdown plus point-in-time backups (B5) is the honest control. |
| D6 | Merging the nine-plus audit/activity log tables into one. | Conflicts with an approved architecture decision (per-domain logs are frozen); a read-only view (C7) delivers the same benefit without rewriting every call site. |
| D7 | Replacing list-style columns with junction tables. | Conflicts with an approved architecture decision; the existing structure works fine at our scale and the churn buys nothing measurable. |
| D8 | Converting status fields to a rigid database “enum” type. | Conflicts with an approved architecture decision: that type makes every future new status value a painful schema change. Allowed-value lists (A25, C3) deliver the same protection flexibly. |
| D9 | A county lookup table (26 Irish + 6 NI + UK ceremonial counties). | Low value: nothing computes from county in either market, and it imports Dublin city/county and Derry/Londonderry edge-case debt for zero consumers. |
| D10 | UK “nation” field plus four-jurisdiction bank-holiday modelling. | Low value and over-engineered: no feature consumes it; nation is derivable from postcode area, and per-organisation holiday dates (C19) solve the real problem. |
| D11 | A second, parallel country-code column alongside the existing one. | Over-engineered: the cure for a single-source-of-truth problem cannot be a second source of truth. Restricting the existing field (A11) fixes the actual defect. |
| D12 | Industry-classification (SIC) lookup table and Companies House schema artefacts. | Low value: nothing computes from the industry code at launch; a lookup table is maintenance in search of a requirement. |
| D13 | A separate Irish company-number column alongside the existing one. | Over-engineered duplication: one company-number column with country-aware app validation serves both jurisdictions; two columns would split the uniqueness rule. |
| D14 | Forbidding two suppliers with the same name within an organisation. | An incorrect integrity rule: same-name suppliers legitimately exist (e.g. two “City Electrical” branches); the rule would force “City Electrical 2” workarounds that pollute the data. Uniqueness on VAT/company numbers (A20) plus fuzzy matching (B3) is the right control. |
| D15 | Accounting-integration identity columns added now, “just in case”. | Premature: speculative columns with no integration contract invite improvised meanings the real feature must unpick. Added when Xero/QuickBooks is scoped (C22). |
| D16 | API-key and webhook tables in v1.x. | Premature: no integration customer exists to consume them. Revisit at v2.0 (C26). |
| D17 | Deleting dormant EU/US compliance columns as “scope hygiene”. | Conflicts with our additive-only architecture posture and is irreversible: some of these may activate for CSRD-scope Irish customers. Dormant is not deleted (C29 watch item). |
| D18 | Our own two-factor-authentication and account-lockout columns. | Conflicts with an approved architecture decision: the login platform owns authentication; parallel auth state creates two drifting credential truths. Interim obligation: stop advertising 2FA as enforced until the platform feature ships. |
| D19 | Indexes on static reference, marketing and presence tables. | Low value and premature: on dozens-of-rows tables the index is dead weight; marketing tables are purged at launch; presence tables move to the realtime service. |
| D20 | Database triggers keeping address text blocks synchronised with structured address fields. | Over-engineered: hidden write-path machinery solving a procedural problem. A simple writing convention — structured fields are the truth, text blocks are generated displays — closes the risk. |

## Section 4 — Risks

The top ten remaining risks before launch, ranked. All are drawn from the plan; none is new.

- Critical — Unverified foundations (indexes, isolation rules, delete behaviour, table relationships). The original schema dump showed none of these. They may exist in the actual migration files — but until someone inspects them, we are scoring an evidence pack, not a database. The migration-file inspection is the plan’s “action zero” and the first binding condition.

- Critical — Tenant isolation must be proven, not assumed. Whatever the migration files contain, a scripted cross-tenant penetration test must return zero leaked rows for every user role. One cross-tenant sighting after launch is a reportable ICO/DPC incident.

- Critical — The data-erasure procedure is launch-gated. A GDPR deletion request can arrive on day one with a one-month statutory clock, and hard deletion is structurally impossible. The rehearsed anonymise-in-place runbook (with a clean residual-data scan) is non-negotiable.

- Critical — Irish market data quality. If the Irish factor load slips, the only acceptable fallback is gating Irish sign-ups at onboarding — never shipping Irish customers UK factors and calling the result Scope 2. A wrong carbon number is worse than a missing feature.

- High — Irish site registration must be end-to-end proven. The Eircode fix must be exercised by the Irish fixture test (Irish organisation, site, EUR, Irish factor) in every release candidate — this is the regression guard whose absence let the defect survive to audit.

- High — Seed-data cleanup. Out-of-market test users with pseudo-personal data must be removed before launch, and replaced with the Irish fixtures. Shipping leftover test PII is a privacy incident waiting to be discovered.

- High — Rollback exposure on two one-way changes. Credential hashing cannot be reversed (only re-issued) and the organisation backfill cannot be un-backfilled. Both rollbacks must be rehearsed on staging before the first deploy, and the rollback strategy formally accepted (Section 5).

- Medium — Processing-queue complexity. The three overlapping processing queues are an approved architecture decision we are deliberately not redesigning. The interim safeguards (status value lists, blank-flag tidy-ups, deduplication) contain the risk, but the consolidation question returns at v2.0 planning and should be watched.

- Medium — Validation over-rejection. The new app-layer validation pack risks rejecting legitimate edge-case addresses or numbers. It ships with a shadow-mode (log-only) period and per-rule feature flags so enforcement can be tuned without database change.

- Medium — Deferred duplicate enforcement. Document fingerprints ship without hard uniqueness until the duplicate-resolution screen exists (v1.1). Until then duplicates are detected but not prevented — support should monitor for them in the first weeks.

## Section 5 — Final Approval Checklist

- ☐ I have reviewed all 33 approved recommendations in Section 1 and understand what each means for customers, compliance, cost or launch risk.

- ☐ I confirm none of the approved changes conflicts with an approved architecture decision (the plan confirms all architecture-conflicting remedies were rejected, not approved).

- ☐ I confirm UK and Ireland launch requirements are fully covered, including Irish Eircode site registration and the SEAI/EPA Irish emission-factor load, and I accept the fallback of gating Irish sign-ups if the factor load slips.

- ☐ I confirm customer-data isolation (row-level security) is unaffected by the approved changes, and that the isolation penetration test is a binding launch gate.

- ☐ I confirm the application-level impact is understood: login/reset/invite flows change, upload paths change, and the validation pack changes onboarding behaviour, with shadow-mode and feature flags as the safety mechanism.

- ☐ I confirm the rollback strategy is accepted, including the two one-way changes (credential hashing — re-issue, not reverse; organisation backfill — snapshot restore only) and their staging rehearsals.

- ☐ I confirm the deferred items (Section 2) have named target versions and will be revisited at v1.1 planning, and the rejected items (Section 3) will not be built.

- ☐ I approve implementation of the Section 1 changes as the committed launch programme.

## Section 6 — Go / No-Go Recommendation

🟡 GO WITH CONDITIONS.

CarbonTally is approved to launch in the UK and Ireland once — and only once — the following binding conditions are met, mirroring the plan’s conditional-GO verdict:

- Every Section 1 item completed and evidenced. All 25 launch-gating items (A1–A25) verified on staging with the named proof for each (e.g. the Irish facility registers end-to-end; the isolation penetration test returns zero cross-tenant rows; duplicate and negative-value writes are rejected). There is no partial credit: 24 of 25 is a No-Go. The eight approved B-window items (B1–B8) are committed to the v1.0.1 patch window immediately after launch.

- The migration-file inspection gate passed. Before remediation is scored complete, the actual Supabase migration files must be inspected to confirm which protections (indexes, isolation policies, relationships, value rules) genuinely exist — the audit’s own evidence caveat makes this the mandatory action zero.

- The Irish fixture test passed and made permanent. An Irish organisation with an Eircode site, EUR currency and an Irish emission factor must register, upload and report correctly in every release candidate — and if the Irish factor load slips, Irish sign-ups are gated at onboarding rather than shipping wrong Scope 2 numbers.

With these conditions met, the remaining deferred and rejected items carry no launch risk at our scale, and the product can proceed to revenue with known, scheduled hygiene debt.